## Slide 1: Consultancy services for the FUNAFUTI water AND SANITATION project (FWSP) PROJECT PREPARATION PHASE 1 & PHASE 2 Consultant’s Presentation
PACOC MTR – April 2024

## Slide 2: THIS PRESENTATION
Project Preparation Study Objective, Components, Deliverables and Staging
Study Progress Summary – Phase 1 - Stages A, B and C
Scope – Future Funafuti – 2030, 2040 and 2050
Water Supply
Sanitation
Cost Estimates and Construction Scheduling
Phase 2 Scope
Discussions and Questions
2.

## Slide 3: PROJECT PREPARATION PHASE 1 1. STUDY OBJECTIVES,COMPONENTS, Deliverables and Staging
3.

## Slide 4: PPP1 – STUDY OBJECTIVES
To assist the Government of Tuvalu (GoT) to prepare the proposed Funafuti Water and Sanitation Project (FWSP) with preparation of water supply and sanitation asset condition reports, future investment options, master plans, strategic plans, feasibility studies and project due diligence.
4.

## Slide 5: PPP1 – STUDY STAGING
5.
STAGE A
INCEPTION REVIEW
Inception
Report
Existing Water
Supply Asset
Mapping and
Condition
Assessment
Water Supply
& Sanitation
Master Plans
Water Supply
& Sanitation
Strategic Plan
Feasibility
Studies
Investment
Project Due
Diligence
Mobilization
Data collection
and review
Facilitate
Inception
Workshop
Reporting
WSS Assets -
Data Collection
& Mapping
WSS Assets -
Assessment
& Valuation
Reporting
Water Supply
& Sanitation
Investment
Options
Water Supply
& Sanitation
Master Plans
Reporting
Water Supply
& Sanitation
Strategic Plan
Reporting
Feasibility
Studies
Water Supply
Feasibility
Studies
Sanitation
Reporting
Stakeholder
Analysis
Resettlement
Plan & Comms.
Gender Action
Environmental
Financial
Economic
Procurement
STAGE B
PLANNING
STAGE C
PROJECT FEASIBILITY & DUE DILIGENCE
Progress update covered in this presentation.
Progress summary in previous presentations

## Slide 6: PROJECT PREPARATION PHASE 1 2. Study Progress SUMMARY - Stages A , B and C - Responses to issues arising -Rescheduling for GEF Options
6.

## Slide 7: 2. Study Progress summary – Stages A and B
7.

## Slide 8: 2. Study Progress summary – Stage C
9.

## Slide 9: PROJECT PREPARATION PHASE 1 fEASIBILITY Investments - SCOPE - Future Funafuti – 2030 and 2040 - Water Supply - Sanitation
10.

## Slide 10: Feasibility Investments – Future Funafuti – 2030 and 2040
11.
2030
2040
Projected Population (medium) – 9,685
Females – 4,610 and Males – 5,075
%
national population
In Funafuti – 74.5%
Projected Population (medium) – 11,840
Females – 5,636 and Males – 6,204
%
national population
In Funafuti – 80.0%
2050
Projected Population (medium) – 14,565
Females – 6,933 and Males – 7,632
%
national population
In Funafuti – 85.0%

## Slide 11
12.
Feasibility Investments – Future Funafuti – 2030, 2040 and 2050
Access Level and Typical Volumes used in the home a | Accessibility of Water Supply | No of Households Covered with metered connection | Adequacy for Health Needs | Level of Health Concern b
Inadequate access (quantity collected can be below 5.3L/person/day) | More than 1 kilometre in distance or 30 minutes total collection time | 0% | Drinking – cannot be assured Cooking – cannot be assured Hygiene - cannot be assured at the home, c compromising food hygiene, handwashing and face washing, other hygiene activities have to be undertaken away from home | Very high
Basic access d (average quantity unlikely to exceed 20L/person/day) | 1– 1,000m in distance or 5-30 minutes total collection time | 30% | Drinking – should be assured Cooking – should be assured Hygiene - food hygiene, handwashing and face washing may be assured; bathing and laundry cannot be assured at the home but may be carried out at, water source | High
Intermediate access (average quantity about 50L/person/day e) | Water delivered through one tap on household plot, or within 100 m or 5 minutes total collection time | 60% | Drinking – assured Cooking – assured Hygiene – all food hygiene, handwashing and face washing assured under non-outbreak conditions; enhanced hygiene during infectious disease outbreaks not assured; bathing and laundry at the home should also be assured | Medium
Intermediate access (average quantity about 50L/person/day e) | Water delivered through one tap on household plot, or within 100 m or 5 minutes total collection time | 100% | Drinking – assured Cooking – assured Hygiene – all food hygiene, handwashing and face washing assured under non-outbreak conditions; enhanced hygiene during infectious disease outbreaks not assured; bathing and laundry at the home should also be assured | Medium
2030
2040
Water Supply
2050

## Slide 12
13.
Feasibility Investments – Future Funafuti – 2030, 2040 and 2050
Water Supply

## Slide 13
14.
Feasibility Investments
– Future Funafuti
– 2030 and 2040
Water Supply

## Slide 14
14.
Feasibility Investments – Future Funafuti – 2030 and 2040
Water Supply

## Slide 15
16.
200 mm
Typical pipeline route mapping
Typical service connection
Feasibility Investments – Future Funafuti – 2030 and 2040
Water Supply

## Slide 16
17.
Feasibility Investments – Future Funafuti – 2030 and 2040
Sanitation

## Slide 17: PROJECT PREPARATION PHASE 1 fEASIBILITY Investments - SCOPE - Future Funafuti – 2030 and 2040 - cost estimates - Construction scheduling
18.

## Slide 18: Feasibility Investment Cost Estimates
19.
Civil Works
Estimated Costs US$
Without Taxes & Duties
US$9.853 mill.
Plant & Equipment
US$0.475 mill.
US$12.512 mill.
US$1.884 mill.
Water Supply
TA Support
Project Management Support (incl. PMU)
Financial Management & Tariff Setting
US$0.050 mill.
Legislative & Regulatory
US$0.050 mill.
Community Communication & Awareness
Health Education & Hygiene Action Plan
US$0.100 mill.
US$0.100 mill.

## Slide 19: Feasibility Investment Cost Estimates
20.
Civil Works
Estimated Costs US$
Without Taxes & Duties
US$1.863 mill.
Plant & Equipment
US$0.517 mill.
US$3.001 mill.
US$.471 mill.
Sanitation
TA Support
Project Management Support
Financial Management & Tariff Setting
US$0.050 mill.
Community Communication & Awareness
Health Education & Hygiene Action Plan
US$0.50 mill.
US$0.50 mill.

## Slide 20: Feasibility Investment Cost Estimates
21.

## Slide 21: Feasibility Investment – Procurement/Construction Scheduling
22.

## Slide 22: PROJECT PREPARATION PHASE 2 Scope of services
23.

## Slide 23: Phase 2 - Services
24.
Phase 2 | Required Reports/Deliverables
1.1 | Draft Detailed Engineering Design including expert's contribution on environmental, RP, Health and Safety issues
1.2 | Final Detailed Engineering Design including expert’s improvements following Client and ADB review and approval
2 | Capacity Building support plan
3.1 | Draft bidding documents including expert contribution on environmental, RP, Health and Safety issues
3.2 | Final bidding documents including expert’s improvements following Client and ADB review and approval

## Slide 24: Phase 2 - Services
24.

## Slide 25: PROJECT PREPARATION PHASEs DISCUSSION and Questions
25.

## Slide 26: Questions
26.

## Slide 27
Thank you
27.
Faka fetai